Topics:

* Analysis of Before Send Hook impact finished for:
* ~~Core modules~~
* ~~osmosis modules~~
* IBC (finalizing)
* Issues are reported for all the work done, until now.
  + Intention is to report the cases and analysis of modules where we did not have any dilemmas about the expected and actual behavior.   
    To do: report issue for osmosis modules analysis - where we feel there is no potential negative impact.
* Collaboration:
  + tag/assign Sunny, Dev in our audit issues? - YES
  + Feedback on the format and level of info in the issues - would be great!
  + Informal will create a collaboration repo to: share diagrams, sync meeting MoMs… and all the docs and material used during the audit.- DONE (09/05)
* Issues:
  + Revision needed, since there are concerns:
* Distribution module #[319](https://github.com/osmosis-labs/cosmos-sdk/issues/319)
* FeeCommunityPool distribution impact #[322](https://github.com/osmosis-labs/cosmos-sdk/issues/322)
* Incentives module #[2572](https://github.com/osmosis-labs/osmosis/issues/2572)
* Lockup module #[2573](https://github.com/osmosis-labs/osmosis/issues/2573)
  + not urgent, would be nice if someone agrees on the correctness of analysis done:
* Cosmos SDK Core modules- general impact #[320](https://github.com/osmosis-labs/cosmos-sdk/issues/320)
* Design analysis of BeforeSend hook implementation in x/TokenFactory #[2567](https://github.com/osmosis-labs/osmosis/issues/2567)
* Define x/TokenFactory BeforeSend hook sentinel error #[2570](https://github.com/osmosis-labs/osmosis/issues/2570)

Question:

* GAMM module analysis is basically done, but still wondering about a certain situation with pools:  
  Is it expected for smart contracts to be able to blacklist all the accounts besides the token factory denom admin addresses as to addr. - Is this a needed feature?
  + That way all the accounts could send the funds to the pools, but will not be able to withdraw them. (exit pools and exit swap)

Next steps ?

* ForceTransfer and Burn impact analysis
* TokenFactory module review? - Leave for a later audit phase!